Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 30/09/2026 |
| --- | --- |
| Team ID | SWTID-2026-5903 |
| Project Name | AI FitTrack API |
| Maximum Marks |  |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User & Authentication | USN-1 | As a user, I can create an account and securely sign in. | 3 | High | Team |
| Sprint-1 | User & Authentication | USN-2 | As a user, I can manage profile, goals and consent settings. | 3 | High | Team |
| Sprint-1 | API Foundation | USN-3 | As a developer, I can access documented REST endpoints through API authentication. | 5 | High | Team |
| Sprint-2 | Activity Tracking | USN-4 | As a user, I can record workout and activity data through the API. | 5 | High | Team |
| Sprint-2 | Activity Tracking | USN-5 | As a user, I can view validated activity history. | 3 | High | Team |
| Sprint-3 | AI Insights | USN-6 | As a user, I can receive an AI-generated summary based on my permitted fitness data. | 5 | High | Team |
| Sprint-3 | Analytics | USN-7 | As a user, I can view progress metrics and weekly summaries. | 4 | Medium | Team |
| Sprint-4 | Integrations & Security | USN-8 | As an administrator, I can monitor API usage, errors and access events. | 4 | High | Team |
| Sprint-4 | Testing & Release | USN-9 | As a product owner, I can verify core workflows through UAT before release. | 3 | High | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 11 | 6 Days | 05 Oct 2026 | 10 Oct 2026 | Planned | Planned |
| Sprint-2 | 13 | 6 Days | 12 Oct 2026 | 17 Oct 2026 | Planned | Planned |
| Sprint-3 | 12 | 6 Days | 19 Oct 2026 | 24 Oct 2026 | Planned | Planned |
| Sprint-4 | 11 | 6 Days | 26 Oct 2026 | 31 Oct 2026 | Planned | Planned |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts